🐾

Buddy

Move & Thrive

Product Requirements Document — MVP v1.0

| Version | 1.0 — MVP |
| --- | --- |
| Date | February 2026 |
| Platform | iOS & Android (React Native) |
| Status | 🟢 Ready for Development |

# 1. Executive Summary

People today are trapped in a sedentary loop — sitting at desks all day, then coming home and scrolling social media for hours on end. "Sitting is the new smoking" is no longer just a catchphrase; it's a well-documented health crisis.

Buddy is a mobile app that solves this with emotional motivation rather than cold alarms. At the heart of the app is a lovable dog character — Buddy — who needs you to move just as much as you do. When you stand up and walk, Buddy comes alive with joy. When you ignore reminders, Buddy gets sad and lazy. This emotional mirror is the engine that drives consistent behaviour change.

The MVP focuses on delivering the core emotional loop — reminders, movement confirmation, character states, and streak gamification — across iOS and Android via React Native (Expo).

# 2. Problem Statement

## 2.1 The Sedentary Epidemic

- Adults sit an average of 9–10 hours per day

- Prolonged sitting increases risk of heart disease, diabetes, obesity, and depression

- Most people scroll social media for 2–4 hours daily, often lying down

- The WHO recommends breaking sitting every 30–45 minutes

## 2.2 Why Existing Solutions Fail

| Solution | Why It Fails |
| --- | --- |
| Apple Watch stand reminders | Easy to dismiss; no emotional consequence |
| Generic reminder apps | No motivation; quickly ignored or uninstalled |
| Fitness apps | Too complex; require gym commitment; no micro-habit focus |
| Phone screen time tools | Restrictive, not motivating; causes frustration |

# 3. Solution — Buddy

Buddy is a stand-up reminder app built around one core insight: people don't change habits for statistics — they change habits for relationships. By creating a virtual dog character whose happiness is directly tied to the user's movement, Buddy transforms a boring health reminder into an emotional obligation the user actually wants to fulfil.

## 3.1 Core Value Proposition

- Emotional accountability — Buddy's mood reflects your movement habits

- Micro-habit focused — just 2–3 minutes of movement every 45 mins

- Zero friction — one tap to confirm movement, timer runs, done

- Rewarding — streaks, XP, and a healthy happy dog to show for it

# 4. Target Users

| Persona | Description | Pain Point |
| --- | --- | --- |
| The Desk Worker | Office/WFH professional, 25–45 yrs | Sits 8+ hours, gets back/neck pain, forgets to move |
| The Doom Scroller | Young adult, 18–30 yrs | Spends evenings glued to phone/reels, feels lethargic |
| The Health Beginner | Anyone starting a healthier lifestyle | Wants to build habits but big goals feel overwhelming |
| The Streak Lover | Gamification-motivated user | Needs visible progress and daily wins to stay consistent |

# 5. MVP Scope

The MVP is intentionally minimal. The goal is to validate the core emotional loop — does Buddy's emotional state motivate users to move? — before investing in advanced features.

## 5.1 In Scope (MVP)

- Buddy character with 3 emotional states: Happy, Neutral, Sad/Lazy

- Configurable reminder schedule (interval + active hours)

- "I Moved!" flow with 60-second movement confirmation timer

- Daily streak counter

- Push notifications with personality-driven copy

- Basic onboarding (name Buddy + set schedule)

- Home screen with Buddy's current state + health bar

## 5.2 Out of Scope (v2+)

- Buddy accessories / cosmetic shop

- Social features / accountability partners

- Apple Health / Google Fit integration

- Weekly challenges

- Smart detection (posture, phone usage)

- Sound effects and haptic patterns

# 6. Feature Specifications

## 6.1 Buddy Character States

Buddy is the emotional core of the app. His state must update in real-time based on the user's behaviour.

| State | Trigger | Animation Description | Lottie File |
| --- | --- | --- | --- |
| Happy / Active | User completes a movement session | Tail wagging, ears up, bouncing with energy | buddy_happy.json |
| Neutral / Waiting | App opened, no pending reminder | Sitting, slow blinking, calm breathing | buddy_neutral.json |
| Sleepy / Sad | 1 reminder missed | Ears drooping, eyes half-closed, yawning | buddy_sad.json |
| Lazy / Couch | 2+ reminders missed | Lying on couch, paw over face, scrolling phone | buddy_lazy.json |
| Celebrating | Streak milestone (3, 7, 14, 30 days) | Zoomies! Running in circles, confetti | buddy_celebrate.json |

## 6.2 Push Notifications

Notifications must feel like they're from Buddy, not the app. Personality-driven copy is critical for open rates.

| Trigger | Example Notification Copy |
| --- | --- |
| Reminder fires (first) | "Buddy is getting restless... time for a quick stretch! 🐾" |
| Reminder ignored (2nd nudge) | "Buddy misses you 😢 He's been waiting 20 mins..." |
| Reminder ignored (3rd nudge) | "Buddy has given up and is watching reels now 📱😴" |
| Streak about to break | "Don't break the streak! Buddy believes in you 💪" |
| Morning check-in | "Good morning! Buddy is excited for today's movement goals 🌟" |

## 6.3 Movement Confirmation Flow

- User receives notification

- User opens app — sees Buddy's current emotional state

- User taps "I'm Moving!" button

- 60-second countdown timer starts; Buddy shows anticipation animation

- Timer completes — Buddy transitions to Happy state with celebration

- Streak +1, XP +10 awarded with animated counter

- App returns to home screen with happy Buddy

## 6.4 Streak & XP System

| Milestone | Reward | Buddy Reaction |
| --- | --- | --- |
| 3-day streak | +30 bonus XP | Buddy does a happy spin |
| 7-day streak | +75 bonus XP + badge | Buddy gets a shiny collar (visual upgrade) |
| 14-day streak | +150 bonus XP + badge | Buddy's fur gets a golden shine |
| 30-day streak | +500 bonus XP + badge | Buddy unlocks "Champion" status permanently |
| Streak broken | Streak resets to 0 | Buddy looks disappointed (not punishing — gentle) |

## 6.5 Reminder Schedule Settings

- Interval options: Every 30 min / 45 min / 60 min / 90 min

- Active hours: User sets start time and end time (e.g., 9am–7pm)

- Days: Toggle specific days on/off (e.g., weekdays only)

- Do Not Disturb: Quick toggle to pause all reminders

# 7. Screen Inventory

| Screen | Purpose | Key Elements |
| --- | --- | --- |
| Onboarding 1 — Welcome | First-time user intro | Buddy intro animation, app value prop, CTA |
| Onboarding 2 — Name Buddy | Emotional attachment builder | Text input, Buddy reacts to name being typed |
| Onboarding 3 — Set Schedule | Core setup | Interval picker, active hours, day selector |
| Home (Main Screen) | Daily driver | Buddy character (large), health bar, streak, "I'm Moving!" button |
| Move Timer | Movement confirmation | 60s countdown, Buddy anticipation animation, motivational copy |
| Move Complete | Reward moment | Buddy happy animation, XP earned, streak updated, confetti |
| Schedule Settings | Reminder management | Edit interval, hours, days, DND toggle |
| Stats | Progress tracking | Weekly bar chart, total standups, best streak, total XP |

# 8. Technical Architecture

## 8.1 Tech Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Framework | React Native with Expo (SDK 52) | Single codebase for iOS + Android; fast iteration |
| Navigation | Expo Router (file-based) | Clean routing; easy deep linking for notifications |
| Animations | Lottie (lottie-react-native) | Smooth character animations from .json files |
| Notifications | Expo Notifications | Scheduled local push notifications; no backend needed |
| Local Storage | AsyncStorage + MMKV | Persist streak, XP, settings; MMKV for fast reads |
| State Management | Zustand | Lightweight, simple, no boilerplate |
| UI Styling | NativeWind (Tailwind for RN) | Fast consistent styling |
| Date/Time | date-fns | Reliable schedule calculations |

## 8.2 Data Models

User Settings

| Field | Type | Description |
| --- | --- | --- |
| buddyName | string | User-given name for Buddy (default: "Buddy") |
| reminderInterval | number | Minutes between reminders (30/45/60/90) |
| activeHoursStart | string | HH:MM — reminder window start |
| activeHoursEnd | string | HH:MM — reminder window end |
| activeDays | number[] | Array of weekdays (0=Sun, 6=Sat) |
| isDndEnabled | boolean | Pause all reminders flag |

User Stats

| Field | Type | Description |
| --- | --- | --- |
| currentStreak | number | Consecutive days with at least 1 movement |
| bestStreak | number | All-time highest streak |
| totalStandups | number | Lifetime completed movement sessions |
| totalXP | number | Lifetime XP earned |
| lastActiveDate | string | ISO date string of last completed movement |
| dailyLog | object[] | Array of {date, count} for weekly chart |

# 9. Claude Code Development Plan

This section is a step-by-step guide for building the app using Claude Code. Follow each phase in order. Each prompt block can be given directly to Claude Code.

## Phase 1 — Project Setup (Day 1)

| Step | Claude Code Prompt | Expected Output |
| --- | --- | --- |
| 1.1 | "Create a new Expo SDK 52 project called buddy-app. Set up Expo Router, NativeWind, Zustand, AsyncStorage, MMKV, lottie-react-native, and Expo Notifications. Configure app.json with bundle IDs." | Scaffolded project, all deps installed |
| 1.2 | "Create a CLAUDE.md file documenting: app name is Buddy, it's a movement reminder app with an emotional dog character, using NativeWind for styles, Zustand for state, Lottie for animations." | CLAUDE.md file for persistent context |
| 1.3 | "Set up Zustand stores: useSettingsStore (buddy settings) and useStatsStore (streak, XP, daily log). Include TypeScript types." | State management foundation |
| 1.4 | "Create the app's color theme: primary #6C63FF, secondary #FF6584, accent #43C6AC. Apply via NativeWind config." | Design tokens configured |

## Phase 2 — Core Navigation & Screens Skeleton (Day 1–2)

| Step | Claude Code Prompt | Expected Output |
| --- | --- | --- |
| 2.1 | "Set up Expo Router with these routes: /(onboarding)/welcome, /(onboarding)/name, /(onboarding)/schedule, /(app)/home, /(app)/timer, /(app)/complete, /(app)/settings, /(app)/stats. Add a tab bar for home, stats, settings." | Full navigation structure |
| 2.2 | "Create placeholder screens for each route with the screen name displayed. Each screen should use the app's purple color theme." | Navigable skeleton app |

## Phase 3 — Home Screen & Buddy (Day 2–3)

| Step | Claude Code Prompt | Expected Output |
| --- | --- | --- |
| 3.1 | "Build the Home screen. Center a large Lottie animation (placeholder JSON). Above it show buddyName from store. Below show a health bar (0-100) using a gradient bar component. Show current streak with a flame emoji. At the bottom show a large 'I'm Moving!' button in primary purple." | Home screen UI complete |
| 3.2 | "Create a BuddyState component that accepts a state prop ('happy'¦'neutral'¦'sad'¦'lazy'¦'celebrate') and renders the appropriate Lottie file from /assets/animations/. For now use a colored circle as placeholder." | Dynamic character state component |
| 3.3 | "Add logic to BuddyState: if lastActiveDate was today return happy, if 1 reminder missed return sad, if 2+ missed return lazy, otherwise neutral. Pull from useStatsStore." | Buddy reacts to real data |

## Phase 4 — Movement Flow (Day 3)

| Step | Claude Code Prompt | Expected Output |
| --- | --- | --- |
| 4.1 | "Build the Move Timer screen. Show a large circular countdown from 60 to 0. In the center show Buddy in an anticipating animation. Add encouraging text that changes every 15 seconds. If user leaves, ask confirmation." | Timer screen complete |
| 4.2 | "Build the Move Complete screen. Show Buddy in happy/celebrate state with a Lottie confetti animation overlay. Display +10 XP with an animated counter. Show updated streak. After 3 seconds auto-navigate back to Home." | Reward screen complete |
| 4.3 | "Connect the flow: Home 'I'm Moving!' button → Timer → Complete → Home. Update useStatsStore on completion: increment totalStandups, totalXP+10, update streak logic, update lastActiveDate." | Full flow connected |

## Phase 5 — Push Notifications (Day 4)

| Step | Claude Code Prompt | Expected Output |
| --- | --- | --- |
| 5.1 | "Set up Expo Notifications: request permissions on first launch, create a notification channel for Android. Create a useNotifications hook." | Permissions and channel set up |
| 5.2 | "Write a scheduleReminders function that reads reminderInterval, activeHoursStart, activeHoursEnd, activeDays from settings store and schedules recurring local notifications for each time slot within the active window." | Smart scheduling system |
| 5.3 | "Add notification copy variations: create an array of 5 different reminder messages that reference Buddy by the user's chosen name. Randomly pick one per notification." | Personality-driven notifications |
| 5.4 | "When the app opens from a notification tap, navigate directly to the Home screen and highlight the I'm Moving button with a pulse animation." | Deep link from notification |

## Phase 6 — Onboarding (Day 4–5)

| Step | Claude Code Prompt | Expected Output |
| --- | --- | --- |
| 6.1 | "Build the Welcome onboarding screen. Show Buddy's neutral animation large in center. Add headline 'Meet Buddy — your movement companion'. Show 3 feature bullets. Add a 'Meet Buddy' CTA button." | Welcome screen |
| 6.2 | "Build the Name Buddy screen. Show a text input asking 'What will you call your companion?'. As the user types, show Buddy's happy animation reacting. Save name to useSettingsStore." | Naming screen with live reaction |
| 6.3 | "Build the Schedule Setup screen. Add interval picker (30/45/60/90 min), time range pickers for active hours, day-of-week toggles. Save to useSettingsStore. On completion call scheduleReminders and navigate to Home." | Schedule setup screen |
| 6.4 | "Add first-launch detection: if no buddyName in store, redirect to onboarding on app start. Otherwise go directly to Home." | Onboarding flow gated correctly |

## Phase 7 — Stats & Settings (Day 5)

| Step | Claude Code Prompt | Expected Output |
| --- | --- | --- |
| 7.1 | "Build the Stats screen. Show: current streak, best streak, total standups, total XP. Below show a 7-day bar chart using react-native-chart-kit showing daily standup counts." | Stats screen |
| 7.2 | "Build the Settings screen. Allow editing: reminder interval, active hours, active days, DND toggle, and buddy name. On save, call scheduleReminders to reschedule with new settings." | Settings screen |

## Phase 8 — Polish & Testing (Day 6–7)

| Step | Claude Code Prompt | Expected Output |
| --- | --- | --- |
| 8.1 | "Add streak logic: check on app open if lastActiveDate was yesterday (streak continues) or earlier (streak resets to 0). Show a streak broken screen if it just reset." | Robust streak logic |
| 8.2 | "Add streak milestone detection: when streak hits 3, 7, 14, or 30, trigger the celebrate Buddy state and show a milestone modal with the badge earned." | Milestone celebrations |
| 8.3 | "Review all screens for consistent spacing, typography, and color usage. Ensure all text is legible and touch targets are at least 44pt." | UI polish pass |
| 8.4 | "Test the full flow: onboarding → home → notification → timer → complete → stats. Fix any navigation or state bugs." | QA and bug fixes |

# 10. MVP Timeline

| Day | Focus | Milestone |
| --- | --- | --- |
| Day 1 | Project setup, navigation, stores | Skeleton app running on device via Expo Go |
| Day 2–3 | Home screen, Buddy component, movement flow | Core emotional loop functional |
| Day 4 | Push notifications | Reminders firing correctly on device |
| Day 4–5 | Onboarding | Complete first-time user experience |
| Day 5 | Stats & Settings screens | All screens complete |
| Day 6–7 | Polish, streak logic, testing | MVP ready for TestFlight / internal testing |

# 11. MVP Success Metrics

After launching to 50–100 beta testers, evaluate:

| Metric | Target | Measurement |
| --- | --- | --- |
| D7 Retention | > 40% | Users who open app again after 7 days |
| Notification open rate | > 35% | % of reminders that result in app open |
| Movement completion rate | > 60% | % of opened reminders that complete movement flow |
| 3-day streak rate | > 25% | % of users who reach a 3-day streak |
| Emotional connection (survey) | > 70% agree | "I feel bad leaving Buddy sad" — post-launch survey |

# 12. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Lottie animations not ready for v1 | High | Use free dog Lottie files from LottieFiles.com as placeholders; commission custom ones for v1.1 |
| Notification delivery inconsistency on Android | Medium | Test on multiple Android versions; use Expo's recommended notification patterns; add foreground service if needed |
| Low emotional attachment to character | Medium | Letting users NAME Buddy is the #1 driver of attachment; prioritise this in onboarding |
| Streak anxiety / negative emotions on miss | Low-Medium | Make streak-break messaging gentle and encouraging ("Buddy understands, let's restart together!") |
| App battery drain from background scheduling | Low | Use local notifications (not background processes); test battery impact during QA |

# 13. Appendix — CLAUDE.md Starter

Save this as CLAUDE.md in your project root before starting Claude Code sessions:

# Buddy App — Claude Context ## App Overview Buddy is a movement reminder app for iOS & Android. The emotional core is a dog character (Buddy) whose mood reflects the user's movement habits. Built with React Native (Expo SDK 52). ## Tech Stack - Framework: React Native + Expo SDK 52 - Navigation: Expo Router (file-based) - Animations: lottie-react-native - State: Zustand (useSettingsStore, useStatsStore) - Storage: AsyncStorage + MMKV - Notifications: Expo Notifications (local only, no backend) - Styling: NativeWind (Tailwind) ## Design Tokens - Primary: #6C63FF (purple) - Secondary: #FF6584 (pink) - Accent: #43C6AC (teal) ## Key Screens Onboarding (welcome → name → schedule) → Home → Timer → Complete Tab bar: Home ¦ Stats ¦ Settings ## Buddy States happy ¦ neutral ¦ sad ¦ lazy ¦ celebrate Lottie files in /assets/animations/

— End of Document —